## Slide 1: Windows 11 In-Place Upgrade (IPU) Deployment Process
Prepared for Manager
By Winston

## Slide 2: Deployment Overview
• DSS team initiated device replacement after EDM troubleshooting.
• Approximately 2-3 issues per 200 systems.
• Most issues were due to multiple users signing into a device or incompatible software.

## Slide 3: Troubleshooting Process
• Remote login using local Admin Account.
• Clear Temp folders, Recycle Bin & old user profiles (SCCM).
• Remove incompatible software manually.
• Run the IPU process using Setup.exe.
• Notify DSS group if IPU fails.

## Slide 4: Windows 7 to Windows 10 Upgrade Experience
• ACG was not using Microsoft Autopatch services at that time.
• Remote users primarily used Citrix VDI with Wyse terminals.
• EDM team had 7 techs and 1 manager.

## Slide 5: Testing & Deployment Team
• Windows 10 Task Sequence Testing:
- Joe Z., David G., Jim G., Dan T.
• In-Place Upgrade (IPU) Testing:
- David G. & Jim G.
• Windows 10 Domain Group Policies:
- Jeff K., Shaun K.

## Slide 6: Windows 10 IPU Deployment Strategy
• Created Task Sequence for IPU process on workstations.
• Desktop Support team used TS for new/replacement devices.
• Deployment was based on device type:
- Persistent Citrix VDI (IT, Developers)
- Desktop (IT, Back Office, Branch Users)
- Laptops

## Slide 7: IPU Deployment Rollout
• Initial deployment: 20 systems tested over a weekend.
• Gradual increase to 200 systems per weekend.
• Completed upgrades per group before moving to the next.
• Executive devices were handled by dedicated support teams.

## Slide 8: Current State of Windows 11 Deployment
• 11,229 Configuration Manager Workstation clients.
• Only 8,670+ physical devices are Windows 11 compatible.
• No longer using Persistent VDI for application testing.